Iteration 2 went well, with a few slow points. Some of the team was successful working with the ASP.net Core and seemed to have no problem quickly producing results. Other team members had limited time as well as difficulty learning the ASP.net Core structure and so some tasks will roll over into the next iteration. Dividing time between presentation details and iteration goals introduced some slowdown. Also, due to the learning curve we also have some technical debt regarding the database and needing to consolidate each person’s contributions.